Quick Turn portal updates





11/2/09

1. Add capability to quote same item in multiple decorations on same project

When user attempts details of 2nd line item overwrite the first.

Estimate : 2-4 hours

2. Can we apply same decoration to multiple items?

Does this imply that on the ‘Patterns’ tab, desire to allow user to select multiple brand/shape combos before choosing decorations?

This is a low priority.  Create any  mechanism to make it more efficient in decorating all of the skus within a project.

Estimate : 4-8 hours (* this is a very open-ended request, thus the wider margin of estimated hours)

3. Sample requests should default to shipping address of requesting agent.  Address should auto-fill in comments section.

Is this editable on Quote form page?  To appear on Quote Sheet .pdf in ‘Other Comments’ section?

When user requests fired sample, display Ship To form that is pre-filled with FSL record address data, allow for editing and make required.  I imagine the Ship To: info should be stored somewhere and included in email workflow.

Estimate : 2 hours

4. Ability to manually enter sku numbers not available in database 

Do we need any business rules for this?  Any designation of user-entered sku on the corresponding forms/displays/workflow?

Based on discussion with Joel, this will be Phase 3.

Estimate: N/A

5. Dealer mark up

a. Need more discreet label ‘dm’ not ‘Dealer mark up’ OK
b. Ability to change on Quote summary page (or without going all the way back to the Details screen) OK, assuming to use the same ‘dm’ label for discretion?
Two action items: 1) QC the action when user updates the DM on the ‘details’ form; 2) Add DM input onto the ‘Quote’ page

Estimate: 1 hour

6. Need ability to print a summary pdf page for all projects that includes all key info for design/decorator/procurement.

a. Major heading info.

b. Items & quantities

c. Decoration by item

d. Colors

e. Any other comments entered 

Who would this be available for?  Date range?  How often?

Add ‘View Details’ to summary page, clicking on this brings up a AJAX

Overlay with comprehensive line item information.  Provide ability to print this info.

Estimate : 4-6 hours

7. Project list page must be expanded (can have it’s own location)

     
Available to whom? Adhered to established permissions logic

a. Show all current major heading detail

b. New info to be shown:

i. Quote – quick turn or custom

ii. Artboard request ability to request or whether or not this project has had Artboard requested? Note whether or not at least one artboard was requested for said project.
iii. Sample request

iv. Status open/sold/lost/dead Email Joel for custom filters.
v. Ability to sort by agent & project

Estimate : 4-6 hours

Question: How do we add & delete items from database?
Product data (brand/shape/skus) is editable via FSLibrary.

Joel needs the ability to update product costs.  Agreed that going one-by-one thru 1200 skus is not efficient.  Determined best course of action was to generate a data extact and delivery to Joel in MS-Excel format.  Joel edits and returns for upload back into FSLibrary.  This process would occur 2-4x/year.

Estimate: This process would take me about ½ hour per cycle.

Patterns, colors, decoration costs are NOT editable.

Total Time Estimate: 17-27 hours *this does include the data extract and data uploads discussed directly above.

cjh : 12/04/09 

